| ###### Yes No N/A | ###### Develop Acquisition Plan | ###### SDM Reference | ###### Comments |
| --- | --- | --- | --- |
|  | - A determination has been made concerning whether an acquisition plan is needed. | - Develop Acquisition Plan (7.1) |  |
|  | - If needed, then the acquisition plan has been developed and reviewed with the system owner and user representatives. | - Develop Acquisition Plan (7.1) |  |
|  | - A contingency plan for dealing with needed resources acquired later than expected has been developed. | - Develop Acquisition Plan (7.1) |  |
|  | - A structured walkthrough has been performed to ensure that the acquisition plan is accurate and complete. | - Develop Acquisition Plan (7.1) |  |
|  | - The acquisition plan is maintained in the project folder. | - Develop Acquisition Plan (7.1) |  |
| ###### Yes No N/A | ###### Establish Programming Environment | ###### SDM Reference | ###### Comments |
|  | - All new development products (hardware and software) have been assembled and installed. | - Establish Programming Environment (7.2) |  |
|  | - Testing has been conducted to test the newly configured development environment. | - Establish Programming Environment (7.2) |  |
|  | - Time has been allotted for the project team to become familiar with new products. | - Establish Programming Environment (7.2) |  |
|  | - Project team members have received proper training on new products, as needed. | - Establish Programming Environment (7.2) |  |
|  | - Programming standards that were selected during system design are reviewed. | - Establish Programming Environment (7.2) |  |
| ###### Yes No N/A | ###### Write Programs | ###### SDM Reference | ###### Comments |
|  | - Detailed module designs have been generated | - Write Programs (7.3) |  |
|  | - Coding adheres to documented designs | - Write Programs (7.3) |  |
|  | - If conversion of an existing system or data is necessary, generate the programs described in the Conversion Plan. | - Write Programs (7.3) |  |
|  | - Each requirement identified in the Requirements Definition Document (RDD) is traceable to the code. | - Write Programs (7.3) - Compile and Document Project Requirements (4.7) |  |
|  | - Structured Walkthroughs are conducted to review the expanded Requirements Traceability Matrix and completed modules, as deemed necessary by the project lead. | - Write Programs (7.3) |  |
| ###### Yes No N/A | ###### Conduct Unit Testing | ###### SDM Reference | ###### Comments |
|  | - All modules have been unit tested. | - Conduct Unit Testing (7.4) |  |
|  | - Unit tested modules are placed under configuration control as described in the Software Configuration Management Plan. | - Conduct Unit Testing (7.4) |  |
|  | - If timing is an important characteristic of the module, tests have been generated that measure time critical paths in average and worst-case situations. | - Conduct Unit Testing (7.4) |  |
|  | - Draft versions of the Integration and System Test Plans have been reviewed and updated to reflect any design changes. | - Conduct Unit Testing (7.4) |  |
|  | - Final versions of the Integration and System Test Plan have been delivered to the project sponsor and users for approval. | - Conduct Unit Testing (7.4) |  |
|  | - All test materials, including unit test inputs, outputs, results and error logs, are maintained in the Project Folder. | - Conduct Unit Testing (7.4) |  |
|  | - Peer reviews have been performed on test materials as deemed necessary by the project lead. | - Conduct Unit Testing (7.4) |  |
|  | - Structured Walkthroughs have been conducted to review changes to any of the design or planning documents. | - Conduct Unit Testing (7.4) |  |
| ###### Yes No N/A | ###### Establish Development Baselines | ###### SDM Reference | ###### Comments |
|  | - The first development baseline has been generated as a result of a competed, tested, and approved, first build. | - Establish Development Baselines (7.5) |  |
|  | - Internal testing of development baselines have consistently included the following (as needed): - Regression testing - Functional testing - Performance and reliability testing | - Establish Development Baselines (7.5) |  |
|  | - All approved changes have been incorporated into subsequent baselines according to change control procedures described in the Software Configuration Management Plan. | - Establish Development Baselines (7.5) |  |
|  | - Internal build test procedures and results have been documented and maintained in the Project Folder. | - Establish Development Baselines (7.5) |  |
|  | - The Requirements Traceability Matrix (if used) is expanded to include all outputs during the Development Phase. | - Establish Development Baselines (7.5) - Manage Requirements (4.1) |  |
|  | - Peer reviews have been conducted, as deemed necessary by the Project Manager. | - Establish Development Baselines (7.5) |  |
| ###### Yes No N/A | ###### Manage Requirements | ###### SDM Reference | ###### Comments |
|  | - Each requirement identified in the Requirements Definition Document (RDD) is traceable to one or more of the design entities. | - Manage Requirements) (7.6) - Requirements Definition Document (4.3) |  |
|  | - The Requirements Traceability Matrix developed in the Requirements Definition Phase is expanded to include the development requirements and maintained in the project folder. | - Manage Requirements) (7.6) - Develop a Requirements Traceability Matrix (4.1.1) |  |
|  | - At least one structured walkthrough is conducted to ensure the Requirements Traceability all required functionality is included | - Manage Requirements) (7.6) |  |
| ###### Yes No N/A | ###### Develop Test Scenarios | ###### SDM Reference | ###### Comments |
|  | - A test scenario for each process and/or requirement is completed. | - Develop Test Scenarios (7.7) |  |
|  | - The test scenarios are documented tin the Test Scenario template and maintained in the Project Folder | - Develop Test Scenarios (7.7) |  |
|  | - A peer review is conducted to ensure the scenarios tested match those detailed in the General System Design (GSD) Phase and Detailed System Design (DSD) phase. | - Develop Test Scenarios (7.7) |  |
| ###### Yes No N/A | ###### Plan Transition to Operational Status | ###### SDM Reference | ###### Comments |
|  | - A Transition Plan (including detailed plans, procedures, and schedules for the transition process) has been developed. | - Plan Transition to Operational Status (7.8) |  |
|  | - A structured walkthrough, which includes operational and maintenance personnel, has been conducted to ensure that the Transition Plan is logical, accurate, and complete. | - Plan Transition to Operational Status (7.8) |  |
| ###### Yes No N/A | ###### Generate Operation Documentation | ###### SDM Reference | ###### Comments |
|  | - Operating documentation has been planned and written. | - Generate Operating Documentation (7.9) |  |
|  | - The operating documentation is maintained in the Project Folder | - Generate Operating Documentation (7.9) |  |
|  | - If deemed necessary, a structured walkthrough of the documentation has been conducted. | - Generate Operating Documentation (7.9) |  |
| ###### Yes No N/A | ###### Refine Training Plan | ###### SDM Reference | ###### Comments |
|  | - A determination has been made, in conjunction with the project sponsor regarding the amount of training that is to be provided. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The organization's training policy is identified. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The skills and knowledge for each software management and technical role are identified. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Training vehicles for imparting skills and knowledge are identified and approved. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - A group responsible for fulfilling the training needs of the organization exists. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Tools to support the training program activities are available. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The appropriate facilities are available to conduct training. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Members of the training group have the necessary skills and knowledge to perform their training activities. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Software managers received orientation on the training program. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Each software project develops and maintains a training plan that specifies its training needs. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The organization’s training plan is refined according to a documented procedure. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Training for the organization is performed in accordance with the organization’s plan. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Training courses prepared at the organization level have been developed according to organizational standards. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - A wavier procedure for critical training was established. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Measurements are made and used to determine the status of the training program activities. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The Training program activities are reviewed with senior management on a periodic basis. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The Training program is independently evaluated for consistency with, and relevance to, the organization’s needs. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The training program activities and outputs are reviewed and/or audited and the results are reported. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - Training records are properly maintained. | - Refine Training Plan (7.10) - Develop Training Program (5.11) |  |
|  | - The revised Training Plan is maintained in the Project Folder | - Refine Training Plan (7.10) |  |
| ###### Yes No N/A | ###### Finalize Capacity Plan | ###### SDM Reference | ###### Comments |
|  | - The latest capacity requirements are captured and identified. | - Finalize Capacity Plan (7.11) |  |
|  | - At least one structured walkthrough is conducted to verify the capacity requirements are correct and complete. | - Finalize Capacity Plan (7.11) |  |
| ###### Yes No N/A | ###### Establish Integration Test Environment | ###### SDM Reference | ###### Comments |
|  | - Based on the hardware and software specifications listed in the System Architecture document and the Acquisition and Installation Plans, the System and Integration Test Environment is setup and prepared. | - Establish Integration Test Environment (7.12) - Design System Architecture (5.8) |  |
|  | - All requirements specified are delivered and validated according to the specifications. | - Establish Integration Test Environment (7.12) |  |
|  | - Changes to the original specifications are documented in the System Architecture. | - Establish Integration Test Environment (7.12) - Design System Architecture (5.8) |  |
| ###### Yes No N/A | ###### Develop Batch Operations | ###### SDM Reference | ###### Comments |
|  | - The Batch Operations Manual (BOM is structured to give a step-by-step overview of batch operations. | - Develop Batch Operations (7.13) |  |
|  | - The BOM is maintained in the Project Folder | - Develop Batch Operations (7.13) |  |
|  | - At least one structured walkthrough is conducted to verify that the Batch Operations are correct and complete. | - Develop Batch Operations (7.13) |  |
|  | - Batch Operations Services Requests are completed as needed and maintained in the Project Folder. | - Develop Batch Operations Services Request (7.13.1) |  |
|  | - A review is conducted to ensure the information captured in the Batch Operations Services Request is accurate and complete. | - Develop Batch Operations Services Request (7.13.1) |  |
| ###### Yes No N/A | ###### Conduct Phase Review | ###### SDM Reference | ###### Comments |
|  | - Requirements management activities are reviewed with the project manager/project sponsor both periodically and as needed | - Conduct Peer Reviews (7.14.1) - Conduct Phase Review (7.14) |  |
|  | - In-Phase Assessments of requirements management activities and outputs are performed. | - Conduct In-Phase Assessment (7.14.3) |  |
|  | - The project team reviews all established requirements before incorporation into the software. | - Conduct Structured Walkthroughs (7.14.2) |  |
|  | - The technical accuracy and completeness of outputs and deliverables were reviewed. | - Conduct Structured Walkthroughs (7.14.2) |  |
|  | - Concurrence to proceed to next phase was given. | - Conduct Phase Exit (7.14.4) |  |