## Slide 1
IT Contract Transition Information
for
Program Offices
Division of Enterprise Program & Portfolio Management

## Slide 2
Contract Structure
Technical Services
Planning / Consulting Services

## Slide 3
Lot Structure – IT Planning Consulting Services
Contract Structure - Lots
Portfolio
Eligibility and Benefit Delivery
Portfolio
Children and Family Services
Portfolio
Health Care Systems
Eligibility Systems
(iCIS)
KPMG
Lot 1
Child Support Enforcement
(PACSES)
ACS
Lot 5
Provider Management
(PELICAN)
PCG
Lot 2
Child Welfare
KPMG
Lot 4
Case Management
(HCSIS)
PCG
Lot 3
Notes: KPMG – No acronym (initials)
PCG – Public Consulting Group
ACS - Affiliated Computer Services, Inc.

## Slide 4
Contract Structure - Lots
Lot Structure – System Architecture Services / Lot 6 - Deloitte
Lot Structure – Technical Support Services / Lot 7 - Deloitte

## Slide 5
    Planning Process:
      Annual Scoping
        Aligning to Strategic Plans
        Planning & Consulting Contractor (not technical contractor) Involvement
      Renewed Emphasis on Charters
        Aids in Project Management
        Assists in Understanding Scope & Sponsorship
      Estimates:
        Business Planning (BPE)
        High Level (HLE)
16-09 - What’s New / Different?

## Slide 6
Executive Management
  Formulate the Department’s strategic direction and business plan
  IT Executive Board
  Business Technology Council (BTC)
Program & Portfolio Management
  Facilitate and coordinate activities across the entire portfolio of the Department’s IT projects
  Charter Development
  Steering Team
Project Management
  Manage and execute the activities of an individual project
  Project Team
  Sub-Project Teams
  Change Control Board
  User Training and Support Teams
Governance
Notes: Executive Management – Includes the IT Executive Governance Board and the Business Technology Council.
Program Management – Includes Steering Teams
Project Management – Project Teams, sub-project teams, etc.

## Slide 7
Resources Needed
  Bureau of Information Systems (BIS)
  Program Office – Subject Matter Experts (SMEs), Business Leads
  New Contractors
  Current Contractor (Deloitte)
Expectations
  Program Office
    Define Primary Point(s) of Contact
    Convey to Planning Contractor:
      Business Drivers
      Operations
      Strategic plans
      In-Flight Projects - Role of New Contractor
  BIS – Cross-Lot Transition Plan
Transition

## Slide 8
IT Support & Services (16-09 Contract) – Road Map
Project Lifecycle: Walk-Through

## Slide 9
Who’s Involved?
  Program Office Staff
  Lot 1-5 Contractor(s)
  Portfolio Manager (PM)
  Project Manager (PfM)
  Other Stakeholders
Process / Life Cycle Changes
  Project Initiation
    Refined BPE
    Work Order (WO) Creation
    Project Kick-off
    Integrated Work Plan Creation
  Business Requirements
    Focused on Business Processes
    Deliverable Creation - BRD
    BRD Review Occurs
    Requirements Tracing Begins
    Integrated Work Plan Updated
Initiation / Business Requirements

## Slide 10
Hand-off to Lot 6
    Activities
      Walk-Through of Business Requirements Definition (BRD)
      Validate / Clarify Business Requirements
    Participants
      Facilitated by BIS PM
      Lots 1 - 6 Contractors
      Program Offices
      BIS Staff
    Governance
      BTC Approval of BRD
      Steering Team – Project Oversight
Business Requirements

## Slide 11
Who’s Involved?
  Program Office Staff
  Lot 6 Contractor
  Lots 1-5 Contractors
  BIS Technical Staff
  Project & Portfolio Manager
  Other Project Stakeholders
Process / Life Cycle Changes
  Refined HLE and Work order
  Technical Feasibility Study
  Systems Solution Evaluation
  Deliverables Created
    SRD
    GSD
  Application Review Board (ARB) Approvals
  Requirements Tracing Continues
  Integrated Work Plan Updated
System Requirements / GSD

## Slide 12
Hand-off to Lot 7
    Activities
      Walk-through of:
        Systems Requirements Definition (SRD)
        General Systems Design (GSD)
      Validate / Clarify / Align SRD & GSD
    Participants
      Lots 1-5 Contractors
      Lots 6 & 7 Contractors
      Facilitated by BIS PM
      Other BIS Staff
      Program Office(s)
    Governance
      ARB Approval
      Steering Team – Project Oversight

## Slide 13
Who’s involved?
  Program Office Staff
  Lots 1-7 Contractor(s)
  Project & Portfolio Manager
  BIS Staff
  Other Project Stakeholders
Process / Life Cycle Changes
  Deliverable creation - DSD
  ARB Approval
  Requirements Tracing Continues
  Integrated Work Plan Updated
  Implementation & User Training
Planning
  Deliverables Creation
    Test Plan
    Training Plan
  Operational Readiness Profile &
Walk-through
  Alignment of Testing Resources
Detailed System Design / Development
Notes: Implementation & User Training Planning Begins (Lots 1-5): It can start sooner depending upon specifics of the project.

## Slide 14
Hand-off for User Acceptance Testing
  Activities
    Defect Tracking
    Operational Readiness Profile
    Coordinate and Align
      Test Plans
      System Environments
      All Needed Resources
  Participants
    Lots 1-5 Contractor(s)
    Lot 7 Contractor
    BIS Staff
    Program Offices
  Governance
        Software Quality Assurance (prior to software promotion through
environments)
    Steering Team – Project Oversight

## Slide 15
Who’s involved?
  Lots 1-5 Contractors
  Lot 7 Contractor
  Program Office Staff
  Project & Portfolio Manager
  BIS Staff
  Other Project Stakeholders
Process / Life Cycle Changes
  Deliverables creation:
    Defect Report
    Business / Operational Readiness
Certifications
    User Guides / Tip Sheets
    Training Materials
  Test Plan Updated
  ARB Approval
  Requirements Tracing Continues
  Implementation Support & User Training
Activities Continue
  Training Delivery Plan Finalized
User Acceptance Testing / Training
Notes: Business / Operational Readiness Certification – Used to inform a Project “Go / No-Go” decision.

## Slide 16
Operational Readiness Certification
  Activities
    Business Readiness Certification Review
    System Readiness Certification Review
    Functional Requirements SLA Check-point
  Participants
    Lots 1-5 Contractor(s)
    Lot 7 Contractor
    BIS Staff
    Program Offices
  Governance
        Software Quality Assurance (prior to software promotion through
environments)
    Steering Team – Project Oversight

## Slide 17
  Who’s involved?
    Lot 7 Contractor
    Lot 1-5 Contractor(s)
    Project & Portfolio Manager
    BIS Staff
    Program Office Staff
    Other Project Stakeholders
  Process / Life Cycle Changes
    Deliverables:
      Implementation Playbook
      System Readiness Certification
      Business Readiness Certification
    Requirements Tracing Completed
    Field / User Support and Training
Execution Begins
Implementation

## Slide 18
  Who’s Involved?
    Program Office Staff
    All Lot Contractors
    BIS Staff
  Process / Life Cycle Changes
    Operations Phase
    Activities:
      Lessons Learned
      Business Metrics Comparison –
to Project Charter.
      Project Closeout Activities
    Software Transition to Maintenance
  Governance - Maintenance Change Control
Operational Support

## Slide 19
  Release Management SLAs
      Project Schedule – Applies to all Lots
Variance from original project schedule will be calculated
      Project Deliverables – Applies to all Lots
Percentage of on-time deliverable submissions calculated
      Functional Requirements – Applies to Lots 6,7 Only
Percentage of functional requirements delivered when project implemented
      Production Release Error Rates – Applies to Lot 7 Only
Total # of Errors released into production with project implementation
      Emergency Software Releases – Applies to Lot 7 only
Number of Post-Implementation Error Fixes
  Service Desk Management SLAs
      Quality of Service – Applies to Lots 3,5 only
        Percentage of Help Desk availability
        Call Resolution Rate
        Call Abandon Rate
      Reoccurring Problems – Applies to Lots 3,5 only
        Repeat calls to Help Desk for same issue within a 30-day window
16-09 – Service Level Agreements

## Slide 20
Questions ????
Bureau of Information Systems
Contact Information
Richard Bennett ribennett@pa.gov
Jonathan Heil jheil@pa.gov
Lori Steele losteele@pa.gov
Jill Reeder jreeder@pa.gov

## Slide 21
Acronym Representation
APD Annual Planning Document
ARB Architectural Review Board
BCA Benefit Cost Analysis
BI Business Intelligence
BIS Bureau of Information Systems
BPE Business Planning Estimate
BPM Business Process Management
BPR Business Process Reengineering
BRD Business Requirements Document
BTC Business Technology Council
CIO Chief Information Officer
CMMI Capability Maturity Model Integration
DEA Division of Enterprise Architecture
DEPMM Division of Enterprise Program and Portfolio Management
Appendix: Acronyms

## Slide 22
Acronym Representation
DIMO Division of Infrastructure Management and Operations
DPW Department of Public Welfare
DSD Detailed System Design
DTE Division of Technology Engineering
EA Enterprise Architecture
GSD General System Design
HLE High Level Estimate
HCSIS Home and Community Services Information System
iCIS Integrated Client Information System
IT Information Technology
ITIL Information Technology Infrastructure Library
OIT Office of Information Technology
PACSES Pennsylvania’s Child Support Enforcement System
PELICAN Pennsylvania’s Enterprise To Link Information For Children Across Networks
Appendix: Acronyms

## Slide 23
Acronym Representation
PfM Portfolio Manager
PM Project Manager
PO Program Office
POC Proof of Concept
QA Quality Assurance
RFP Request For Proposals
SA System Architecture
SAT System Acceptance Testing
SDLC System Development Life Cycle
SLA Service Level Agreement
SLO Service Level Objective
SME Subject Matter Expert
SRD System Requirements Document
UAT User Acceptance Testing
WO Work Order
Appendix: Acronyms