COMMONWEALTH OF PENNSYLVANIA

DEPARTMENT OF HUMAN SERVICES

INFORMATION TECHNOLOGY GUIDELINE

| Name Of Guideline: | Number: |
| --- | --- |
| Structured Walkthrough Process Guide | GDL-EPPM011 |
| Domain: | Category: |
| Business | Guidelines |
| Date Issued: | Issued By: |
| 03/01/1999 | DHS Bureau of Information Systems |
| Date Revised: |  |
| 03/09/2016 |  |

Table of Contents

Introduction	4

Purpose	4

Description	4

Benefits	5

Participants	5

Author	5

Presenter	5

Moderator	5

Reviewers	6

Scribe	6

Meeting Record	6

Implementation	6

Responsibilities before the Walkthrough	7

Author’s Responsibilities	7

Presenter’s Responsibilities	8

Reviewers’ Responsibilities	9

Moderator’s and Scribe’s Responsibilities	10

Responsibilities during the Walkthrough	11

Moderator’s Responsibilities	11

Presenter’s Responsibilities	12

Scribe’s Responsibilities	13

Reviewers’ Responsibilities	14

Responsibilities after the Walkthrough	15

Scribe’s Responsibilities	15

Reviewers’ Responsibilities	15

Presenter’s Responsibilities	16

Author’s Responsibilities	17

Additional Activities after the Walkthrough	18

Quality Assurance Team Member’s Responsibilities	18

Project Manager’s Responsibilities	18

Preparation of Summary Report	18

Follow-up Walkthrough	19

Structured Walkthroughs for Lifecycle Phases	20

Introduction	20

Planning Phase	20

Requirements Definition Phase	21

General System Design Phase	22

Detailed System Design Phase	23

Development Phase	24

Software Integration and Testing Phase	25

Acceptance and Installation Phase	26

Structured Walkthroughs for Other Documents	27

Types of Documents	27

Types of Verification	27

Appendix A: Structured Walkthrough Meeting Record	28

Part 1:  Structured Walkthrough Meeting Information	28

Part 2: Structured Walkthrough Findings	29

Appendix B: Structured Walkthrough Management Summary	30

Refresh Schedule	31

Guideline Revision Log	31

Structured Walkthrough Process Guide

Introduction

Structured walkthroughs are appropriate for reviewing the technical accuracy and completeness of software development and maintenance deliverables, outputs, project management tools, and other types of documents (e.g., technical operating procedures).  The walkthroughs are scheduled to review small, meaningful pieces of work.  The progress made in each lifecycle phase determines the frequency of the walkthroughs.

Purpose

The purpose of this document is to provide a guide describing how to conduct a structured walkthrough during the lifecycle phases of software development projects, regardless of hardware platform.

Description

A structured walkthrough is an organized procedure for a group of peers to review and discuss the technical aspects of software development and maintenance deliverables and outputs.  The major objectives in a structured walkthrough are to find errors and to improve the quality of the product.  Errors typically occur as omissions or contradictions, flaws in logic, or inconsistencies in the output style (e.g., poorly stated requirements and inefficient code).

Structured walkthroughs are not to be used to discuss solutions for the errors found.  The basic purpose of a walkthrough is error detection, not error correction.  When the walkthrough is finished, the author of the output is responsible for taking the necessary actions to correct the errors.  The author may hold private conversations with reviewers or conduct follow-up meetings to discuss potential solutions.

Structured walkthroughs are conducted during all phases of the software lifecycle.   Walkthroughs can be conducted in various formats, with various levels of formality, and with different types of participants.

In some cases, it might be useful and expedient to include users in walkthroughs.  Management representatives do not participate in structured walkthroughs.   Regardless of the variations in format and participants, the basic activity (peer review) and the major objectives (find errors and improve quality) of the structured walkthroughs remain the same.

Benefits

Benefits of structured walkthroughs include:

- Saving time and money by finding and correcting errors earlier in the lifecycle

- Providing value-added input from reviewers with different technical backgrounds, experience, and expertise

- Validating and improving the related lifecycle outputs

- Keeping the project management team informed of the development or maintenance progress

- Providing professional growth to participants by giving them an opportunity to look at different development or maintenance methodologies and approaches

Participants

Each participant in the structured walkthrough process has a specific role.  For the small size project, a person may fulfill multiple roles.

Author

The author of the output is responsible for requesting the walkthrough when a meaningful portion of the output has been developed and is free from casual errors (e.g., spelling errors).   The author attends the walkthrough as an observer and answers reviewers’ general questions. The author is not a reviewer.

Presenter

The presenter usually develops the agenda for the walkthrough and presents the output being reviewed.  The presenter is familiar with the output and can be a member of the project management team.

Moderator

The moderator facilitates the walkthrough session, ensures the walkthrough agenda is followed, and encourages the participation of all reviewers.  The moderator may also be the scribe.

Reviewers

The reviewers evaluate the output to determine if it is technically accurate.  The reviewers also assess whether the project guidelines or standards are being followed, the project requirements are met, and the output is properly prepared.

Scribe

The scribe takes notes during the walkthrough.  The scribe records the errors identified and any other technical comments, suggestions, and unresolved questions.  The scribe is not a reviewer.

Meeting Record

The Structured Walkthrough Meeting Record worksheet is available to assist the reviewers with recording errors found prior to the walkthrough session, and for the scribe to record information discussed during the walkthrough.  The worksheet is divided into two parts: Part 1 is used to record administrative meeting information; Part 2 is used to record reviewer comments, questions, and follow-up action items.  A template of the worksheet is provided in Appendix A.

Implementation

This procedure describes a formal structure for conducting walkthroughs.  The formality and structure of the walkthrough sessions are tailored to meet the needs of the development or maintenance team, and the purpose and scope of the output.

Responsibilities before the Walkthrough

Author’s Responsibilities

The author of the output is responsible for the activities listed prior to the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Complete a meaningful segment of an output. Avoid requesting a walkthrough on an incomplete segment or segment(s) too large to be adequately reviewed in less than 2 hours. |
| 2 | Proofread output segment to eliminate non-technical errors such as spelling or typographical mistakes. Non-technical errors can distract reviewers from the technical aspects of the output. |
| 3 | Notify the presenter when the completed segment of the output is ready for a structured walkthrough. The author may discuss potential reviewers with the presenter. |
| 4 | Prepare any support materials (such as flow charts) to assist reviewers with their understanding of the entire output and how the segment being reviewed fits into the phase. |
| 5 | Provide the output and all support materials to the presenter for advance distribution to the reviewers. |
| 6 | When the segment to be reviewed is finished, the author prepares to work on other segments of the output (or other project tasks) while waiting for the walkthrough to occur. |

Presenter’s Responsibilities

The presenter of the output is responsible for the activities listed prior to the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Determine if the size of the output segment is appropriate for one walkthrough session. The duration of a walkthrough session should not exceed 2 hours. If more time is necessary, divide the output into smaller portions and review each portion separately. |
| 2 | Select reviewers who are appropriate for the output; such as application developers, technical writers, and testers. Include reviewers both on and off the project. In some cases, the participation of users may be considered desirable. If necessary, discuss who participates in the walkthrough with the project manager. |
| 3 | Select the moderator and the scribe. Determine whether the scribe will be responsible for completing the Structured Walkthrough Management Summary Report. |
| 4 | Schedule the meeting date, time, and location. Notify all participants of the arrangements at least 2 days prior to the walkthrough. |
| 5 | Establish the agenda. Review the agenda and any important issues with the moderator. |
| 6 | Provide reviewers with copies of the output and all support materials to be reviewed at least 2 days prior to the walkthrough. Include a blank copy of the Structured Walkthrough Meeting Record worksheet in the review package for optional use by reviewers. |

Reviewers’ Responsibilities

The reviewers are responsible for the activities listed prior to the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Carefully review the materials provided by the presenter. Make a note about the amount of time spent reviewing the material. Give this information to the scribe at the beginning of the walkthrough session. |
| 2 | Identify technical errors. Insert comments and questions directly on the review materials or on part 2 of the Structured Walkthrough Meeting Record worksheet for easy reference during the walkthrough discussion. |
| 3 | Note directly on the review materials any non-technical errors found during the review, such as spelling or typographical mistakes. While these errors are not discussed during the walkthrough, they are given to the author at the conclusion of the walkthrough. |
| 4 | Notify the presenter immediately if not able to complete the review in time for the walkthrough session. An unprepared reviewer hinders the walkthrough process. If enough time is available, the presenter can select a new reviewer. |
| 5 | Review the procedures for the structured walkthrough process. Be familiar with the procedures prior to participating in a walkthrough session. |

Moderator’s and Scribe’s Responsibilities

The moderator and scribe are responsible for the activities listed prior to the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Review the materials by the presenter to become familiar with the contents. |
| 2 | Review the agenda and discuss any questions with the presenter. |
| 3 | Note directly on the review materials any non-technical errors found during the review, such as spelling or typographical mistakes. While these errors are not discussed during the walkthrough, they are given to the author at the conclusion of the walkthrough. |
| 4 | Notify the presenter immediately if not able to complete the review in time for the walkthrough session. An unprepared reviewer hinders the walkthrough process. If enough time is available, the presenter can select a new reviewer. |
| 5 | Review the procedures (ground rules) for the structured walkthrough process. Clarify specific roles and responsibilities with the presenter. Be familiar with the procedures prior to participating in a walkthrough session. |

Responsibilities during the Walkthrough

Moderator’s Responsibilities

The moderator is responsible for the activities listed during the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Call the walkthrough session to order. It is important to start the session at the scheduled time. |
| 2 | Ask participants to introduce themselves and state their current responsibility/job assignment. |
| 3 | Briefly review the procedures and agenda for the walkthrough session. |
| 4 | Facilitate the walkthrough session. Attempt to adhere to the agenda and the established meeting procedures. Encourage active participation of all reviewers. Limit discussion to the identification of errors. The discussion of solutions is not part of the walkthrough process. Limit the author's participation to observation and answering questions. If the session exceeds 2 hours, stop the session at a logical breaking point and schedule another session to continue the discussion. When walkthrough sessions exceed 2 hours, the productivity and attention span of the reviewers will be adversely affected. |
| 5 | At the conclusion of the session, ask the reviewers to make a decision about the status of the output as follows: - Accept product as is - Revise--no further walkthroughs for this product - Revise and schedule another walkthrough A majority opinion decides the action. If a majority opinion or consensus cannot be reached, the presenter will make the decision. If another walkthrough is necessary, repeat the entire structured walkthrough process. |
| 6 | Adjourn the walkthrough session at the scheduled time. If the agenda has not been completed, schedule a follow-up session. |

Presenter’s Responsibilities

The presenter is responsible for the activities listed during the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Provide a brief overview of the output. |
| 2 | If necessary, review outstanding issues from previous walkthrough(s). |
| 3 | Present the product to be reviewed. Answer reviewers' questions. The presenter can ask the author for assistance in answering questions. |
| 4 | At the conclusion of the meeting, if the reviewers cannot reach consensus about the status of the output, then the presenter is responsible for making the decision. The status will be one of the following: - Accept product as is - Revise--no further walkthroughs for this product - Revise and schedule another walkthrough |

Scribe’s Responsibilities

The scribe is responsible for the activities listed during the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Record the beginning time for the walkthrough session. |
| 2 | Record the attendance of each participant. |
| 3 | Record the amount of time each reviewer spent reviewing the output. |
| 4 | Record the technical errors identified by the reviewers. Record all significant comments and suggestions made by the reviewers and presenter. |
| 5 | Record suggested action items and other follow-up activities. |
| 6 | Record the end time for the walkthrough session. |

Reviewers’ Responsibilities

The reviewers are responsible for the activities listed during the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Provide the scribe with the time spent reviewing the output. |
| 2 | Provide the appropriate introduction information (e.g., name and current job responsibilities). |
| 3 | Describe technical errors found during review of the output. Be an active participant. |
| 4 | Ask questions as needed to clarify information about the output. |
| 5 | Make constructive suggestions and comments about the output. |
| 6 | Participate in the decision about the status of the output: - Accept product as is - Revise--no further walkthroughs for this product - Revise and schedule another walkthrough A majority opinion decides the action. If a majority opinion or consensus cannot be reached, the presenter will make the decision. |
| 7 | Inform the author about any non-technical errors found during the review by providing a marked up copy of the review package. |

Responsibilities after the Walkthrough

Scribe’s Responsibilities

The scribe is responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Prepare the meeting record for the walkthrough session. Include any action items identified by the reviewers and the person/team responsible for completing each action item. |
| 2 | Circulate the meeting record to the participants for their review and comments. |
| 3 | Update the meeting record as needed. Distribute the revised meeting record to the author. Distribute copies of the meeting record to the other participants only if an additional walkthrough is required. |

Reviewers’ Responsibilities

The reviewers are responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Review the walkthrough session meeting record for accuracy and completeness. |
| 2 | Indicate changes needed to add or clarify information in the meeting record. Submit any changes to the scribe. If necessary, discuss discrepancies with the presenter. |
| 3 | If requested by the author of the output, provide additional explanation of walkthrough comments. |

Presenter’s Responsibilities

The presenter is responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Review the walkthrough session meeting record for accuracy and completeness. |
| 2 | Indicate changes to the meeting record and return to scribe. If necessary, discuss discrepancies with the reviewers. |
| 3 | Initiate follow-up activities recommended by the reviewers. Verify all the action items have been assigned to the appropriate person/team. |
| 4 | Complete a Structured Walkthrough Management Summary Report. Include: - Description of the output reviewed - Description of findings. In addition to findings, include significant problems that would cause schedule slippage or project cost increase - Date, time, and duration of the walkthrough - List of attendees - Status decision (i.e.; accept as is, revise--no further walkthrough, or revise and schedule another walkthrough) and any other follow-up activities |
| 5 | Distribute copies of the Structured Walkthrough Management Summary Report to the appropriate management personnel including the Project Manager and the Quality Assurance Team Manager. |
| 6 | Track progress made on open action items. As action items are closed, indicate closed status on the meeting record. |
| 7 | If necessary, schedule a follow-up walkthrough when the revised output is ready. |

Author’s Responsibilities

The author is responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Make all necessary changes to the output. |
| 2 | Use the structured walkthrough meeting record as a checklist to make sure all errors are corrected, reviewers comments have been addressed, and open issues are investigated. |
| 3 | Check with the presenter and reviewers, as needed, to obtain additional information or clarifications. |
| 4 | Conduct follow-up meetings with subject matter experts, as needed, to complete output. |
| 5 | Prepare output and participate in follow-up walkthrough, if required. |

Additional Activities after the Walkthrough

Quality Assurance Team Member’s Responsibilities

The quality assurance team member is responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Prepare a summary of the information contained in the Structured Walkthrough Management Summary Report. |
| 2 | Distribute the summary to the Technical Monitor for the software engineering task. The data presented in the report is included in monthly management reports. |

Project Manager’s Responsibilities

The project manager is responsible for the activities listed after the walkthrough session.

| ###### Step | ###### Activity |
| --- | --- |
| 1 | Review the Structured Walkthrough Management Summary Report. |
| 2 | If a problem exists that would cause a schedule slippage or project cost increase, send written notification to the project management team and project sponsor. An electronic mail message is an acceptable form of notification. |
| 3 | File the Structured Walkthrough Management Summary Report in the project folder. |
| 4 | Follow up on any action items remaining open. A formal plan may need to be developed for action items not resolved during the current lifecycle phase. |

Preparation of Summary Report

The presenter is responsible for the preparation of the Structured Walkthrough Management Summary Report (Summary Report).  The presenter may ask the scribe to prepare the report.  If the scribe prepares the report, the presenter reviews the report before it is distributed.  A Summary Report is provided in Appendix B.

The Summary Report is distributed to the appropriate project personnel including:

- Project Manager

- Quality Assurance Team Manager

The Summary Report is used by the Quality Assurance Team to maintain statistical data on structured walkthroughs.

The Summary Reports generated during each phase of the software lifecycle will be checked during the In-Phase Assessments (IPAs). The purpose of the IPA check is to verify the structured walkthroughs were conducted during each lifecycle Phase, the walkthrough action items were documented, and the action items have been properly resolved and closed.

Follow-up Walkthrough

If a follow-up walkthrough is required, the procedures used in the original walkthrough are repeated.  Use the meeting record from the previous walkthrough as a checklist to confirm the previously identified errors and issues were resolved.

Structured Walkthroughs for Lifecycle Phases

Introduction

Structured walkthroughs are generally used to review software or systems under development or maintenance at various lifecycle phases.  This section describes the outputs reviewed at each phase of the lifecycle. The outputs correspond to the deliverables described in the Department of Human Services (DHS) Software Development Methodology (SDM).

Planning Phase

The Planning Phase defines the work to be accomplished for a development or maintenance task and estimates the resources required.  During the Planning Phase, a structured walkthrough is conducted for each project management tool.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - Project Plan - Quality Management Plan - Feasibility Study - Change Management Plan | The Project Management Team, the Program Management Office, and at least one project manager, preferably outside the project. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |

Requirements Definition Phase

The Requirements Definition Phase determines the scope and requirements for a development or maintenance project.  During the Requirements Definition Phase, structured walkthroughs are used to identify problems, inaccuracies, ambiguities, and omissions in the Requirements Specifications.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - Requirements Traceability Matrix - Requirements Definition Document (RDD) Process Model narratives - Disaster Recovery Plan - RDD Data Dictionary - RDD Logical Data Model - Requirements Definition Document (RDD) - Test Plan | The Project Management Team, the Program Management Office, and at least one project manager, preferably outside the project. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |

General System Design Phase

The General System Design Phase selects the design elements determining how the software will be constructed to meet the functional requirements.   During the General System Design Phase, the structured walkthroughs are used to identify flaws, weaknesses, errors, and omissions in the architecture of the design.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - General System Design (GSD) Document - GSD User Interface - GSD Data Dictionary - GSD Logical Data Model - Requirements Traceability Matrix (expanded) - System Architecture Document - Capacity Plan (initial) - Training Plan - Conversion Plan (initial) | The Project Management Team, the Program Management Office, and at least one project manager, preferably outside the project. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |

Detailed System Design Phase

The Detailed System Design Phase uses the concepts and the system architecture to describe the system components in detail.  During the Detailed System Design Phase, structured walkthroughs are used to review detailed specifications, and plans addressing testing and implementation issues.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - Detailed System Design (DSD) Document - DSD Data Dictionary - DSD Physical Data Model - Requirements Traceability Matrix (expanded) - Test Plan (revised) - Conversion Plan (revised) - Electronic Commerce Security Assessment (ECSA) Document | The Project Management Team, the Program Management Office, and at least one project manager, preferably outside the project. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |

Development Phase

The Development Phase involves the construction of the software and the testing which is an integral part of the construction process.  During the Development Phase, walkthroughs are conducted on clean compiles, test databases, and the operating documentation.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews listing (clean compiles) for approximately 80 hours of coding, or at the completion of a logical unit of work. Reviews verify the entire development team adheres to: - Application Code - Requirements Traceability Matrix (expanded) - Test Scenarios - Operating Documentation - Training Plan (revised) - Capacity Plan (final) - Batch Operations Manual (BOM) - Batch Operations Services Request | Technical personnel with the appropriate expertise and at least two additional reviewers. The entire development team might attend the walkthrough, depending on the approach. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |
| Determines the adequacy of the Integration and System test data base and test plans. |  |

Software Integration and Testing Phase

The Software Integration and Testing Phase is the transition from individual software components to an integrated software product.  During the Software Integration and Testing Phase, structured walkthroughs are used to test the integrated product, check the accuracy of the operating documents to be provided to the user(s) and maintenance programmer(s), and plan for the acceptance activities.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - Test Report (System and Integration Test) - Test Report (Load Test) - Test Report (Regression Test) - Test Report (Acceptance Test) - Requirements Traceability Matrix (final) - Operating Documentation (revised) - Training Plan (final) | Technical personnel with the appropriate expertise, a technical writer, and at least two additional reviewers. The entire testing team might attend the walkthrough, depending on the approach. If the software is an application on a mainframe platform, include a representative from the Infrastructure Operations Section. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |
| Reviews the following production activities: - Data conversion - Installation procedures |  |

Acceptance and Installation Phase

The Acceptance and Installation Phase is the transition from software in development to a product or system in full production status.  During the Acceptance and Installation Phase, structured walkthroughs are used to check the Acceptance Test Report and inspect the plans for activities performed in preparation for full-scale production.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews the phase outputs, including: - Deployment handbook - Installation Test Materials - Training Materials - Conversion Plan | Technical personnel with the appropriate expertise, a technical writer, and at least two additional reviewers. The entire user education team might attend the walkthrough, depending on the approach. If the software is an application on a mainframe platform, include a representative from the Infrastructure Operations Section. If the project involves telecommunications, include a representative from the appropriate functional area. If the project involves classified data or sensitive unclassified data, include a representative from the Information Systems Policy Section. |
| Reviews the following production activities: - Data conversion - Installation procedures |  |

Structured Walkthroughs for Other Documents

Types of Documents

Structured walkthroughs are appropriate for reviewing other types of documents, such as:

- Departmental and contractual publications

- Long-range plans

- Administrative and technical operating procedures

- Technical reports

- Presentations

Types of Verification

When reviewing other types of documents, structured walkthroughs are used to verify the technical and editorial accuracy and appropriateness of the content and format.

| ###### Purpose | ###### Participants |
| --- | --- |
| Reviews for accuracy including: - Consistency - Completeness - Conformance to standards and guidelines - Style - Grammar and spelling | Technical experts, technical writer, WEB designer, etc. |

Appendix A: Structured Walkthrough Meeting Record

Part 1:  Structured Walkthrough Meeting Information

Complete the following blocks to record the structured walkthrough meeting information.  If you have any questions, call your Quality Assurance representative.

| ###### Walkthrough Information |  | ###### Participant Information |  |  |
| --- | --- | --- | --- | --- |
|  |  | Participant Name/Responsibilities | Preparation Time | Present () |
| Project Name: |  | Author: |  |  |
| Date: |  | Presenter: |  |  |
| Start Time: |  | Moderator: |  |  |
| End Time: |  | Scribe: |  |  |
| Output Decision: |  | Reviewer: |  |  |
| Acceptable as presented |  | Reviewer: |  |  |
| Acceptable with revisions |  | Reviewer: |  |  |
|  | Revisions with another walkthrough required | Reviewer: |  |  |
| If a follow-up walkthrough is required: |  | Reviewer: |  |  |
| Date: |  | Reviewer: |  |  |
| Location: |  | Reviewer: |  |  |
| Time: |  | Reviewer: |  |  |
| Continued on next page |  |  |  |  |

Part 2: Structured Walkthrough Findings

Record reviewer comments and action items identified during the structured walkthrough in the blocks below.  If more space is needed, make additional copies of this page.

| ###### Number | ###### Comments and Action Items | ###### Date Closed |
| --- | --- | --- |

Appendix B: Structured Walkthrough Management Summary

| ###### Output Name |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Output from Planning Phase: |  |  |  | Output from Development Phase: |  |  |
| Project Plan |  |  |  | Application Code |  |  |
| Quality Management Plan |  |  |  | Test Plan (final) |  |  |
| Feasibility Study |  |  |  | Requirements Traceability Matrix (expanded) |  |  |
| Change Management Plan |  |  |  | Test Scenarios |  |  |
| Output from Requirements Definition Phase: |  |  |  | Operating Documentation |  |  |
| Requirements Traceability matrix (draft) |  |  |  | Training Plan (revised) |  |  |
|  | Requirements Definition Document (RDD) – Process Model Narratives |  |  | Capacity Plan (final) |  |  |
|  |  |  |  | Batch Operations Manual (BOM) |  |  |
| Disaster Recovery Plan |  |  |  | Batch Operations Services Request |  |  |
| RDD Data Dictionary |  |  |  | Output from Software Integration & Testing Phase: |  |  |
| RDD Logical Data Model |  |  |  | Test Report (System and Integration Test) |  |  |
| Requirements Definition Document (RDD) |  |  |  | Test Report (Load Test) |  |  |
| Test Plan |  |  |  | Test Report (Regression Test) |  |  |
| Output from General System Design Phase: |  |  |  | Test Report (Acceptance Test) |  |  |
| General System Design Document (GSD) |  |  |  | Requirements Traceability Matrix (final) |  |  |
| GSD User Interface |  |  |  | Training Plan (final) |  |  |
| GSD Data Dictionary |  |  |  | Output from Acceptance & Installation Phase: |  |  |
| GSD Logical Data Model |  |  |  | Deployment Playbook |  |  |
| Requirements Traceability Matrix (expanded) |  |  |  | Installation Test Materials |  |  |
| System Architecture Document |  |  |  | Training Materials |  |  |
| Capacity Plan (initial) |  |  |  | Conversion Plan |  |  |
| Training Plan |  |  |  | Other |  |  |
| Conversion Plan (initial) |  |  |  |  |  |  |
| Output from Detailed System Design Phase: |  |  |  |  |  |  |
| Detailed System Design Document (DSD) |  |  |  |  |  |  |
| DSD Data Dictionary |  |  |  |  |  |  |
| DSD Physical Data Model |  |  |  |  |  |  |
| Requirements Traceability Matrix (expanded) |  |  |  |  |  |  |
| Test Plan (expanded) |  |  |  |  |  |  |
| Conversion Plan (revised) |  |  |  |  |  |  |
|  | Electronic Commerce security Assessment (ECSA) Document |  |  |  |  |  |
| Description Of Output Review: |  |  |  |  |  |  |
| Summary of Findings: <Include significant problems causing schedule slippage or project cost increase> |  |  |  |  |  |  |
| Date: |  |  | Start Time: | End Time: |  | Duration: |
|  |  |  |  | Reviewers: |  |  |
| Presenter: |  |  |  |  |  |  |
| Moderator: |  |  |  |  |  |  |
| Scribe: |  |  |  |  |  |  |
| Decision: |  | A = Accept output as is |  |  | Enter Appropriate Letter |  |
|  |  | B = Revise – no further walkthrough for this output |  |  |  |  |
|  |  | C = Revise and schedule another walkthrough |  |  |  |  |

Refresh Schedule

All guidelines and referenced documentation identified in this standard will be subject to review and possible revision annually or upon request by the DHS Information Technology Standards Team.

Guideline Revision Log

| ###### Change Date | ###### Version | ###### Change Description | ###### Author and Organization |
| --- | --- | --- | --- |
| 03/01/1999 | 1.0 | Initial creation | Original SDM team |
| 09/01/2005 | 2.0 | Change to DPW Business and Technical Standards format. Updated the document to align with version 2.0 of the SDM | PMO-DCSS |
| 01/04/2007 | 2.0 | Reviewed content – No change necessary | PMO-DCSS |
| 06/15/2007 | 2.1 | Format Change | PMO-DCSS |
| 02/14/2011 | 2.2 | Grammatical corrections and minor deletions of out-of-date information | PMO-DEPPM |
| 12/15/2014 | 2.3 | Changed DPW to DHS and other minor changes | PMO-DEPPM |
| 03/09/2016 | 2.3 | Annual Review | PMO-DEPPM |